Trajan Wealth — Advisor Trainer

Voice + Avatar Upgrade — Recommendation & Plan

Prepared June 6, 2026 · Deep-research synthesis (109 agents, 26 sources, 19/25 claims verified 2-of-3 adversarial)

# Executive summary

Recommended stack: Deepgram Aura-2 for TTS + HeyGen LiveAvatar (Lite mode) for real-time photoreal video avatar. Premium alternative: ElevenLabs Flash v2.5 + HeyGen LiveAvatar, if voice expressiveness and easy persona cloning matter more than cost.

Today's pipeline uses AWS Polly neural voices (no streaming — full-sentence MP3 round-trips create a 1–3 s lag) plus a viseme-driven mouth overlay on a static client photo (no head motion, no blinks, no micro-expressions). Both contribute to the “flat / robotic” feel. Replacing them with a streaming TTS (sub-300 ms median first audio) and a streaming photoreal avatar pulls the interaction closer to a real conversation.

Cost frame at 50–300 hr/month: TTS is rounding error (~$40–$405/mo). HeyGen LiveAvatar is the dominant line item — PAYG credits work at the low end; HeyGen Enterprise starts at ~$40K/yr and is likely required at sustained 300 hr/mo (≈18,000 streamed minutes).

# Why the current setup feels flat

- Polly neural doesn't stream — the backend waits for the entire sentence's MP3 before audio starts. Combined with WebSocket round-trip this is ~1–3 s before the client begins speaking.

- Polly voices, while better than concatenative, are still notably synthetic by 2026 standards — they lack prosodic variation between sentences.

- The avatar is a static JPG with a procedurally animated mouth driven by Polly viseme marks. There's no head motion, eye contact, blinking, or expression — the brain reads it as a puppet within seconds.

- There is no perceptual coupling between the LLM's emotional intent and the delivery. Today's pipeline is text → MP3 → mouth shape; everything else is fixed.

# TTS comparison (sub-500 ms tier)

Independent latency figures from the Coval benchmark, May 2026. Vendor figures are inference-only and exclude network — discount by 100–250 ms for real-world WebSocket pipelines.

| Provider | Vendor TTFA | Coval P50 TTFA | IQR (tightness) | Price / 1K chars | Notes |
| --- | --- | --- | --- | --- | --- |
| Deepgram Aura-2 | ~90 ms | 313 ms | 68 ms | $0.030 ($0.027 Growth) | Cheapest sub-500 ms; highest WER (6.4%) in fast tier |
| ElevenLabs Flash v2.5 | 75 ms | 288 ms | 28 ms (tightest) | $0.050 | Best voice variety + 30 s cloning |
| ElevenLabs Turbo v2.5 | — | 264 ms | 28 ms | $0.050 | Slightly faster than Flash, similar quality |
| Cartesia Sonic-3 | 90 ms | 188 ms (fastest median) | 100 ms ⚠ | $0.038 | 3 s instant voice clone; tail latency risky for P95 |
| ElevenLabs Multilingual v2 / v3 | — | 500–1,232 ms ❌ | — | — | Exclude from realtime path. Use only for pre-generated content. |

Refuted by adversarial verification (don't trust these in marketing):

- Cartesia “75–90 ms TTFA” — 1-of-3, 2 refuted (vendor model-only, not end-to-end)

- ElevenLabs Flash “highest subjective quality (Elo)” — 0-of-3, refuted

- Cartesia Sonic 4 Turbo “40 ms TTFA” — 1-of-3, refuted

Pick rationale:

- Aura-2 wins on cost + tight P95. Coval median is 313 ms but the IQR is only 68 ms, so production P95 stays well under the 500 ms ceiling. WER is higher (6.4%) but irrelevant — we're synthesizing OUR text, not transcribing.

- Flash v2.5 wins on voice variety (~3,000 marketplace voices vs Aura-2's ~10) and tightest variance (28 ms IQR). Pay $0.020/1K chars more for expressiveness.

- Why not Sonic-3 despite the 188 ms median: the 100 ms IQR is 3-4× Flash/Aura-2's. P95 could exceed the 500 ms interactive threshold under concurrent load.

# Video avatar comparison

| Provider | Realtime? | Pricing model | Position at 50–300 hr/mo | Notes |
| --- | --- | --- | --- | --- |
| HeyGen LiveAvatar (Lite) | ✅ Yes | 1 credit / session-minute | Enterprise ~$40K+/yr likely needed | Official ElevenLabs plugin. Recommended. |
| HeyGen LiveAvatar (Full) | ✅ Yes | 2 credits / 30 s = 4 credits/min | 4× the credit burn | Higher fidelity rendering |
| D-ID Real-Time | ✅ Yes | Not surfaced in research | Open question | Worth direct quote |
| Tavus | ✅ Yes | Not surfaced | Open question | Lip-sync focused alt; verify separately |
| Soul Machines | ✅ Yes | Enterprise-only typically | Open question | More “digital human” than talking head |
| Synthesia | ❌ Batch only | N/A for interactive | — | Do not use — pre-rendered video, not interactive |

Decisive factor: ElevenLabs publishes an official LiveAvatar plugin where ElevenLabs handles audio streaming/LLM orchestration and HeyGen handles avatar rendering + real-time video streaming. This is the only turnkey real-time photoreal path documented to production-grade as of June 2026.

# Cost envelope at 50–300 hr/month

Assumes ~50% of session time is client speaking (advisor speaks the other half), ~150 words/min, ~5 chars/word ≈ 9K characters per spoken minute.

| Component | Low (50 hr/mo) | High (300 hr/mo) |
| --- | --- | --- |
| Deepgram Aura-2 | ~$40 / mo | ~$240 / mo |
| ElevenLabs Flash v2.5 | ~$67 / mo | ~$405 / mo |
| HeyGen LiveAvatar Lite credits | 3,000 credits / mo | 18,000 credits / mo |
| Likely HeyGen tier | PAYG credits | Enterprise ~$40K+ /yr |

At 18,000 credits/mo you're firmly inside HeyGen Enterprise territory. The voice provider's monthly cost is rounding error next to the avatar cost — optimize avatar first, voice second.

# Integration plan against the current stack

The existing pipeline (FastAPI WebSocket, sentence-by-sentence streaming from stream_client_response, viseme speech marks driving a mouth overlay) is already the right shape. Two well-bounded swaps.

## Phase A — Streaming TTS swap (1 week)

- New aura_streaming_service.py opens a Deepgram WebSocket per session; accepts text chunks from stream_client_response; forwards PCM/Opus frames to the existing /ws/session binary path.

- Persona voice selection moves from the current _VOICE_MATRIX (Polly voice IDs) to provider voice IDs. Pre-pick ~10 Aura-2 voices covering gender × age × ethnicity; store per SessionProfile.

- Feature flag: keep Polly as the fallback path. Default new sessions to Aura-2, log latency to analysis_metrics table, switch back to Polly per-session if Aura-2 misbehaves.

- Acceptance criteria: measured end-to-end P95 first-audio-out under 600 ms in a real WebSocket session from EC2 → browser. Vendor 90 ms + Coval 313 ms are not the same as production end-to-end — must benchmark before committing.

- Keep the viseme overlay on the static photo for now — Aura-2 returns word-level timestamps that work the same way.

## Phase B — HeyGen LiveAvatar swap (2–3 weeks)

- Backend heygen_avatar_service.py: opens a HeyGen LiveAvatar session at session start; returns a WebRTC connection token to the frontend.

- Frontend Session.tsx: replaces <img> + canvas mouth overlay with the @heygen/streaming-avatar SDK rendering into a <video> element.

- Audio routing options: (a) ElevenLabs LiveAvatar plugin pattern — ElevenLabs streams audio direct to HeyGen; (b) backend pipes Aura-2 audio frames into HeyGen's input stream. Pick (b) if staying on Aura-2 to avoid double-vendor billing.

- Build a 10-avatar HeyGen persona library matched to the 10 Aura-2 voice IDs. Map SessionProfile → (voice_id, avatar_id).

- Feature flag: keep the Phase-A static-photo path as fallback so any HeyGen outage degrades gracefully rather than breaking sessions.

- Drop pcm-capture-worklet.js mouth-openness rendering and /api/tts/marks — both unused once HeyGen owns the face.

## Phase C — Pre-generated high-quality voices (optional)

- Use ElevenLabs Multilingual v2 (1,232 ms TTFA — too slow for live) to pre-generate the persona briefing intro, the post-session analysis voiceover, and any other non-interactive audio. Cache as MP3 in S3.

- This is purely a quality upgrade on the non-realtime path; doesn't touch the live session pipeline.

# Open items to resolve before signing

- Production P95 of Aura-2 / Flash v2.5 inside YOUR FastAPI + React WebSocket pipeline. Vendor + Coval figures are model-only — must benchmark with real network and load before committing.

- D-ID, Tavus, Soul Machines pricing at 50–300 hr/mo — possibly cheaper than HeyGen Enterprise. Worth quoting directly. The research couldn't surface concrete numbers.

- HeyGen Lite vs Full watermark policy and consent/likeness requirements for finance-industry use (compliance question).

- Voice cloning workflow & cost. ElevenLabs 30 s sample vs Cartesia 3 s materially changes how you scale to 20+ personas. Consider Cartesia for cloning even if Aura-2/Flash is the primary synthesis engine.

# Primary sources

- Deepgram Aura-2 announcement — https://deepgram.com/learn/introducing-aura-2-enterprise-text-to-speech

- Deepgram TTS API comparison (2026) — https://deepgram.com/learn/best-text-to-speech-apis-2026

- Coval TTS latency benchmark (Gradium, May 2026) — https://gradium.ai/content/tts-latency-benchmark-2026

- Best low-latency TTS APIs 2026 (Gradium) — https://gradium.ai/content/best-low-latency-tts-apis-2026

- ElevenLabs vs Cartesia 2026 (FutureAGI) — https://futureagi.com/blog/elevenlabs-vs-cartesia-tts-2026/

- Best TTS providers 2026 (FutureAGI) — https://futureagi.com/blog/best-text-to-speech-providers-2026/

- ElevenLabs ↔ HeyGen LiveAvatar plugin docs — https://elevenlabs.io/docs/eleven-agents/guides/integrations/live-avatar

- HeyGen LiveAvatar FAQ — https://help.heygen.com/en/articles/12758866-liveavatar-faq

- HeyGen streaming avatar SDK reference — https://docs.heygen.com/docs/streaming-avatar-sdk-reference

- Real-time AI avatar streaming with FastAPI + HeyGen (walkthrough) — https://medium.com/@adhikarydeepak20/building-a-real-time-ai-avatar-streaming-application-with-fastapi-heygen-521a91f3c88d

- HeyGen vs Tavus vs Anam vs Simli (Docket comparison) — https://www.docket.io/blog/heygen-vs-tavus-vs-anam-vs-simli-how-we-chose-dockets-ai-avatar-provider

# Caveats

- All latency figures from Coval are P50 medians captured May 2026; production tail (P95 / P99) in a FastAPI + React WebSocket pipeline will be higher due to network RTT, app-layer buffering, and WebSocket handshake cost.

- Vendor-published latencies (Deepgram 90 ms, ElevenLabs 75 ms, Cartesia 90 ms) are model-inference-only and exclude network — discount by 100–250 ms for realistic end-to-end TTFA.

- Pricing figures are PAYG list rates as of mid-2026. Growth / Enterprise tiers materially reduce per-character cost; not deeply explored for 50–300 hr/mo tier.

- Gradium (Coval data publisher) is itself a TTS vendor — the underlying Coval numbers are trustworthy, but Gradium's framing may have selection bias.

- Research did not surface concrete pricing/latency for D-ID, Soul Machines, Tavus, Synthesia (realtime), PlayHT, OpenAI Realtime TTS, Azure Neural at the target tier — these need direct vendor outreach.